# 📋 BIZNESPILOT AI — TO’LIQ TEXNIK TOPSHIRIQ

## Technical Requirements Document (TRD)

Versiya: 5.0 FINAL
Sana: 2024
Loyiha: BiznesPilot AI — Marketing Intelligence Platform
Stack: Laravel 12 + Vue 3 + MySQL + Redis

# 📖 MUNDARIJA

- Loyiha Haqida

- Nazariy Asos — 4 ta Kitob

- Arxitektura

- Texnologiya Stack

- Foydalanuvchi Tizimi

- Admin Panel

- Business Panel

- Tarif Tizimi

- 9 ta Asosiy Modul

- Integratsiyalar

- Database Schema

- API Endpoints

- Xavfsizlik

- Deployment

- Roadmap

# 1. LOYIHA HAQIDA

## 1.1 Executive Summary

BiznesPilot AI — O’zbekistondagi startaplar va kichik bizneslar uchun AI-powered marketing intelligence platformasi. Platforma 4 ta dunyo miqyosidagi marketing kitobidan olingan metodologiyalar asosida qurilgan.

## 1.2 Muammo Tahlili

┌─────────────────────────────────────────────────────────────────────────────┐
│                    O'ZBEKISTON STARTAPLARI MUAMMOLARI                       │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ❌ MUAMMO 1: Marketing xarajatlarini o'lcholmaslik                  │   │
│  │                                                                      │   │
│  │  "Instagram ga 5 mln so'm sarfladik, lekin qancha mijoz keldi —     │   │
│  │   bilmaymiz. Qaysi post ishladi, qaysi yo'q — tushunmaymiz."       │   │
│  │                                                                      │   │
│  │  📊 Statistika: 78% startaplar marketing ROI ni o'lchamaydi        │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ❌ MUAMMO 2: Professional marketolog topish qiyinligi               │   │
│  │                                                                      │   │
│  │  "Yaxshi marketolog oyiga 3-5 mln so'm so'raydi. Yomon marketolog   │   │
│  │   esa pul sarflab, natija bermaydi."                                │   │
│  │                                                                      │   │
│  │  💰 O'rtacha narx: Yaxshi marketolog — $500-1000/oy                 │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ❌ MUAMMO 3: "Ko'r-ko'rona" reklama qilish                          │   │
│  │                                                                      │   │
│  │  "Raqobatchi nima qilayotganini bilmaymiz. Bozorda nima             │   │
│  │   trend ekanini kuzatib borolmaymiz."                               │   │
│  │                                                                      │   │
│  │  📉 Natija: 60% reklama byudjeti samarasiz sarflanadi               │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ❌ MUAMMO 4: Mijozlarni yo'qotish sababini bilmaslik                │   │
│  │                                                                      │   │
│  │  "Mijozlar bir marta sotib oladi va qaytmaydi. Nega —               │   │
│  │   tushunmaymiz. CLV ni hisoblamaymiz."                              │   │
│  │                                                                      │   │
│  │  📊 O'rtacha: Yangi mijoz jalb qilish 5-7x qimmat                   │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ❌ MUAMMO 5: Ma'lumotlarni yig'ib, tahlil qilolmaslik               │   │
│  │                                                                      │   │
│  │  "Excel, qog'oz, xotira — hammasi alohida joyda.                    │   │
│  │   Bir joyda ko'rib, tahlil qilish imkoni yo'q."                     │   │
│  │                                                                      │   │
│  │  ⏰ Natija: Haftalab vaqt sarflanadi data yig'ishga                 │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ❌ MUAMMO 6: 24/7 mijozlarga javob berolmaslik                      │   │
│  │                                                                      │   │
│  │  "Kechqurun yoki dam olish kunlari kelgan so'rovlarga               │   │
│  │   javob berolmaymiz. Mijoz ketib qoladi."                           │   │
│  │                                                                      │   │
│  │  📉 Yo'qotish: 35-50% leadlar javob kutib ketib qoladi             │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 1.3 Yechim — BiznesPilot AI

┌─────────────────────────────────────────────────────────────────────────────┐
│                        BIZNESPILOT AI YECHIMLARI                            │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ✅ YECHIM 1: Barcha kanallarni bir joyda kuzatish                   │   │
│  │                                                                      │   │
│  │  • Instagram, Telegram, Facebook, Google Ads, Website                │   │
│  │  • Real-time metrikalar va grafiklar                                │   │
│  │  • Avtomatik sync har 1 soatda                                      │   │
│  │  • Kanal bo'yicha ROI hisoblash                                     │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ✅ YECHIM 2: AI marketing maslahatchisi 24/7                        │   │
│  │                                                                      │   │
│  │  • Claude AI asosida aqlli tavsiyalar                               │   │
│  │  • Kunlik, haftalik, oylik strategiya                               │   │
│  │  • "Nima qilish kerak?" — aniq action items                         │   │
│  │  • Biznesingizga moslashtirilgan maslahatlar                        │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ✅ YECHIM 3: Avtomatik sotuv chatboti                               │   │
│  │                                                                      │   │
│  │  • Telegram, Instagram, Facebook Messenger                          │   │
│  │  • 24/7 mijozlarga javob beradi                                     │   │
│  │  • Sales funnel bo'yicha lead nurture qiladi                        │   │
│  │  • Avtomatik lead yaratish va AmoCRM ga sync                        │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ✅ YECHIM 4: Raqobatchilarni avtomatik kuzatish                     │   │
│  │                                                                      │   │
│  │  • Instagram, Telegram da raqobatchilar monitoring                  │   │
│  │  • Yangi aksiya, narx o'zgarishi — alert                            │   │
│  │  • AI tahlil va tavsiyalar                                          │   │
│  │  • Haftalik raqobat hisoboti                                        │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ✅ YECHIM 5: AmoCRM integratsiyasi                                  │   │
│  │                                                                      │   │
│  │  • To'liq bi-directional sync                                       │   │
│  │  • Leadlar avtomatik yaratiladi                                     │   │
│  │  • Pipeline status synced                                           │   │
│  │  • Chatbot → AmoCRM real-time                                       │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  ✅ YECHIM 6: Ma'lumotga asoslangan qarorlar                         │   │
│  │                                                                      │   │
│  │  • KPI Dashboard — real-time                                        │   │
│  │  • CAC, CLV, ROAS, ROI — avtomatik hisob                            │   │
│  │  • PDF/Excel hisobotlar                                             │   │
│  │  • Maqsadlar va progress tracking                                   │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 1.4 Target Audience

| Segment | Tavsif | Hajmi |
| --- | --- | --- |
| Startaplar | 1-3 yillik, 2-20 xodim | ~5,000 O’zbekistonda |
| Kichik biznes | Retail, xizmatlar, HoReCa | ~50,000 |
| Digital agentliklar | Marketing xizmatlari | ~500 |
| Freelance marketologlar | Individual | ~2,000 |

## 1.5 Competitive Advantage

| Raqobatchi | Muammo | BiznesPilot ustunligi |
| --- | --- | --- |
| HubSpot | Qimmat ($800+/oy), murakkab | Arzon, sodda, o’zbek tilida |
| Bitrix24 | CRM focused, marketing zaif | Marketing-first platforma |
| AmoCRM | Faqat CRM, analytics yo’q | To’liq marketing + CRM sync |
| Hootsuite | Faqat social, AI yo’q | AI insights + chatbot |

# 2. NAZARIY ASOS — 4 TA KITOB

## 2.1 Kitoblar Umumiy Ko’rinishi

┌─────────────────────────────────────────────────────────────────────────────┐
│                    4 TA MARKETING KITOBIDAN FRAMEWORK                       │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │                                                                      │   │
│  │   📚 $100M OFFERS              📚 SELL LIKE CRAZY                   │   │
│  │      Alex Hormozi                 Sabri Suby                        │   │
│  │                                                                      │   │
│  │   • Grand Slam Offer           • Dream Buyer Avatar                 │   │
│  │   • Value Equation             • 9 ta Savol                         │   │
│  │   • Value Stack                • HVCO (Lead Magnet)                 │   │
│  │   • Guarantee Types            • Magic Lantern                      │   │
│  │   • Pricing Strategy           • Godfather Offer                    │   │
│  │                                                                      │   │
│  │   ═══════════════════════════════════════════════════════════════   │   │
│  │                                                                      │   │
│  │   📚 1-PAGE MARKETING PLAN     📚 MARKETING 5.0                     │   │
│  │      Allan Dib                     Philip Kotler                    │   │
│  │                                                                      │   │
│  │   • 9-Square Canvas            • Segments of One                    │   │
│  │   • USP yaratish               • Data Ecosystem                     │   │
│  │   • Direct Response            • Predictive Marketing               │   │
│  │   • Lifetime Value             • Agile Marketing                    │   │
│  │   • Referral System            • Customer Journey                   │   │
│  │                                                                      │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 2.2 📚 $100M Offers (Alex Hormozi)

### Grand Slam Offer Konsepti

Maqsad: Taqqoslab bo’lmaydigan taklif yaratish — raqobatchilar bilan narx bo’yicha taqqoslab bo’lmaydi.

### Value Equation

┌─────────────────────────────────────────────────────────────────────────────┐
│                           VALUE EQUATION                                    │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│                                                                             │
│              Dream Outcome  ×  Perceived Likelihood of Achievement          │
│   VALUE = ─────────────────────────────────────────────────────────────     │
│                    Time Delay  ×  Effort & Sacrifice                        │
│                                                                             │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │                                                                      │   │
│  │  ORTIRISH KERAK (↑):                  KAMAYTIRISH KERAK (↓):        │   │
│  │                                                                      │   │
│  │  • Dream Outcome                      • Time Delay                   │   │
│  │    Mijoz nimaga erishadi?               Qancha vaqt ketadi?         │   │
│  │                                                                      │   │
│  │  • Perceived Likelihood               • Effort & Sacrifice          │   │
│  │    Muvaffaqiyat ehtimoli                Qancha mehnat kerak?        │   │
│  │                                                                      │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  MISOL:                                                                     │
│                                                                             │
│  Oddiy taklif: "Ingliz tili kursi" — $200                                  │
│                                                                             │
│  Grand Slam: "90 kunda IELTS 7.0 — yoki pulingizni qaytaramiz"            │
│              + 1:1 mentor                                                   │
│              + Kunlik speaking practice                                     │
│              + Guarantee: Natija yo'q = 100% refund                        │
│              — $997                                                         │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### Value Stack Komponenetlari

| Komponent | Tavsif | Qiymat qo’shish |
| --- | --- | --- |
| Core Offer | Asosiy mahsulot/xizmat | Asosiy qiymat |
| Bonus 1 | Qo’shimcha resurs | +30% qiymat |
| Bonus 2 | Qo’shimcha xizmat | +30% qiymat |
| Bonus 3 | Exclusive access | +20% qiymat |
| Urgency | Vaqt cheklovi | FOMO yaratish |
| Scarcity | Miqdor cheklovi | Qimmatlilik |
| Guarantee | Risk reversal | Ishonch |

### Guarantee Turlari

| Turi | Tavsif | Misol | Risk Level |
| --- | --- | --- | --- |
| Unconditional | Shartsiz qaytarish | “30 kun — sababsiz qaytaramiz” | Yuqori |
| Conditional | Shartli qaytarish | “Agar X qilsangiz va natija bo’lmasa” | O’rta |
| Performance | Natijaga bog’liq | “ROI 2x bo’lmasa — bepul” | Juda yuqori |
| Anti-guarantee | Teskari kafolat | “Bu hamma uchun emas” | Past |
| Implied | Nazarda tutilgan | “10 yillik tajriba” | Juda past |

### BiznesPilot da Qo’llanilishi

| Konsept | Modul | Funksiya |
| --- | --- | --- |
| Value Equation | Offer Builder | Value score calculator |
| Value Stack | Offer Builder | Stack editor |
| Guarantees | Offer Builder | Guarantee templates |
| Pricing | Offer Builder | Pricing calculator |

## 2.3 📚 Sell Like Crazy (Sabri Suby)

### Power 4% Prinsipi

┌─────────────────────────────────────────────────────────────────────────────┐
│                           POWER 4% PRINCIPLE                                │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│                        ┌─────────────────┐                                 │
│                        │   BOZOR (100%)  │                                 │
│                        └────────┬────────┘                                 │
│                                 │                                          │
│            ┌────────────────────┴────────────────────┐                     │
│            │                                         │                     │
│            ▼                                         ▼                     │
│     ┌─────────────┐                          ┌─────────────┐              │
│     │   3% Now    │                          │  97% Later  │              │
│     │  Buyers     │                          │  Buyers     │              │
│     └─────────────┘                          └─────────────┘              │
│            │                                         │                     │
│            │                                         │                     │
│   "Hozir sotib olishga                      "Hozir emas, lekin            │
│    tayyor mijozlar"                          kelajakda bo'lishi            │
│                                              mumkin"                       │
│            │                                         │                     │
│            ▼                                         ▼                     │
│     ┌─────────────┐                          ┌─────────────┐              │
│     │ Direct Ads  │                          │Magic Lantern│              │
│     │ Sales Team  │                          │    HVCO     │              │
│     └─────────────┘                          │   Nurture   │              │
│                                              └─────────────┘              │
│                                                                             │
│  ═══════════════════════════════════════════════════════════════════════   │
│                                                                             │
│  💡 POWER 4%: Eng yaxshi 4% mijozlaringiz 64% daromadni keltiradi!        │
│                                                                             │
│     → Shu 4% ni topish va ularga fokus qilish kerak                       │
│     → Bu 4% = sizning DREAM BUYER                                         │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### Dream Buyer Avatar — 9 ta Savol

┌─────────────────────────────────────────────────────────────────────────────┐
│                     DREAM BUYER — 9 TA SAVOL                                │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  1️⃣  QAYERDA VAQT O'TKAZADI?                                        │   │
│  │                                                                      │   │
│  │     Online: Instagram, Telegram, YouTube, TikTok...                 │   │
│  │     Offline: Kafeler, sport zallari, tadbirlar...                   │   │
│  │                                                                      │   │
│  │     💡 Bu yerda reklama qilish kerak!                               │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  2️⃣  MA'LUMOT OLISH UCHUN QAYERGA MUROJAAT QILADI?                  │   │
│  │                                                                      │   │
│  │     Google, YouTube, do'stlar, ekspertlar, bloglar...               │   │
│  │                                                                      │   │
│  │     💡 Bu yerda content yaratish kerak!                             │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  3️⃣  ENG KATTA FRUSTRATSIYALARI VA QIYINCHILIKLARI?                 │   │
│  │                                                                      │   │
│  │     Nimadan bezor? Nima ishlamayapti? Nima qiynayapti?              │   │
│  │                                                                      │   │
│  │     💡 Buni yechish — sizning USP!                                  │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  4️⃣  ORZULARI VA UMIDLARI?                                          │   │
│  │                                                                      │   │
│  │     Nimaga erishmoqchi? Qanday hayot istaydi?                       │   │
│  │                                                                      │   │
│  │     💡 Dream Outcome = bu!                                          │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  5️⃣  ENG KATTA QO'RQUVLARI?                                         │   │
│  │                                                                      │   │
│  │     Nimadan qo'rqadi? Nima tashvish qiladi?                         │   │
│  │                                                                      │   │
│  │     💡 Guarantee bilan qo'rquvni bartaraf qilish                    │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  6️⃣  QAYSI KOMMUNIKATSIYA SHAKLINI AFZAL KO'RADI?                   │   │
│  │                                                                      │   │
│  │     Telegram, WhatsApp, Email, Telefon, SMS...                      │   │
│  │                                                                      │   │
│  │     💡 Shu kanalda chatbot qurish                                   │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  7️⃣  QANDAY TIL VA JARGON ISHLATADI?                                │   │
│  │                                                                      │   │
│  │     Soha terminlari, slang, ifodalar...                             │   │
│  │                                                                      │   │
│  │     💡 Content da shu tilni ishlatish                               │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  8️⃣  KUNDALIK HAYOTI QANDAY?                                        │   │
│  │                                                                      │   │
│  │     Ertalab nima qiladi? Kechqurun? Hafta oxiri?                    │   │
│  │                                                                      │   │
│  │     💡 Qachon reklama ko'rsatish kerak                              │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  9️⃣  NIMA UNI BAXTLI QILADI?                                        │   │
│  │                                                                      │   │
│  │     Muvaffaqiyat qanday ko'rinadi? Nima qilsa xursand bo'ladi?      │   │
│  │                                                                      │   │
│  │     💡 Natija tasvirlashda ishlatish                                │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### HVCO (High Value Content Offer)

| Turi | Tavsif | Conversion Rate | Misol |
| --- | --- | --- | --- |
| Ebook | Elektron kitob | 15-25% | “10 ta Marketing Sirlari” |
| Checklist | Tekshirish ro’yxati | 20-35% | “Launch Checklist” |
| Video Course | Mini video kurs | 25-40% | “5 kunlik kurs” |
| Webinar | Jonli efir | 30-50% | “Bepul masterclass” |
| Template | Tayyor shablon | 25-40% | “Marketing Plan Template” |
| Quiz | Interaktiv test | 35-50% | “Marketing IQ Test” |
| Consultation | Bepul maslahat | 40-60% | “15 daqiqa bepul” |
| Calculator | Interaktiv kalkulyator | 30-45% | “ROI Calculator” |

### Magic Lantern Technique

┌─────────────────────────────────────────────────────────────────────────────┐
│                      MAGIC LANTERN TECHNIQUE                                │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  Maqsad: 97% "hozir emas" mijozlarni sekin-asta sotuvga olib kelish       │
│                                                                             │
│                                                                             │
│   ┌──────────┐    ┌──────────┐    ┌──────────┐    ┌──────────┐            │
│   │  HVCO    │───▶│  Email   │───▶│ Nurture  │───▶│  OFFER   │            │
│   │ Download │    │ Sequence │    │ Content  │    │  (Sale)  │            │
│   └──────────┘    └──────────┘    └──────────┘    └──────────┘            │
│                                                                             │
│        │               │               │               │                   │
│        ▼               ▼               ▼               ▼                   │
│                                                                             │
│   "Bepul qiymat     "Munosabat       "Ishonch        "Taklif              │
│    bering"           quring"          yarating"       qiling"              │
│                                                                             │
│   ═══════════════════════════════════════════════════════════════════════  │
│                                                                             │
│   CHATBOT VERSION:                                                          │
│                                                                             │
│   ┌──────────┐    ┌──────────┐    ┌──────────┐    ┌──────────┐            │
│   │ AWARENESS│───▶│ INTEREST │───▶│CONSIDER- │───▶│ PURCHASE │            │
│   │ Welcome  │    │ Product  │    │  ATION   │    │  Order   │            │
│   │ + Menu   │    │ Info     │    │ Pricing  │    │ Process  │            │
│   └──────────┘    └──────────┘    └──────────┘    └──────────┘            │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### BiznesPilot da Qo’llanilishi

| Konsept | Modul | Funksiya |
| --- | --- | --- |
| Dream Buyer | Dream Buyer | 9 ta savol wizard |
| Power 4% | Sales Analytics | Customer segmentation |
| HVCO | Offer Builder | HVCO generator |
| Magic Lantern | AI Chatbot | Sales funnel |

## 2.4 📚 1-Page Marketing Plan (Allan Dib)

### 9-Square Marketing Canvas

┌─────────────────────────────────────────────────────────────────────────────┐
│                     9-SQUARE MARKETING CANVAS                               │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ╔═══════════════════╦═══════════════════╦═══════════════════╗             │
│  ║                   ║                   ║                   ║             │
│  ║      BEFORE       ║      DURING       ║       AFTER       ║             │
│  ║   (Prospect)      ║     (Lead)        ║    (Customer)     ║             │
│  ║                   ║                   ║                   ║             │
│  ╠═══════════════════╬═══════════════════╬═══════════════════╣             │
│  ║                   ║                   ║                   ║             │
│  ║  1. TARGET MARKET ║  4. CAPTURE LEADS ║  7. DELIVER VALUE ║             │
│  ║                   ║                   ║                   ║             │
│  ║  Kim sizning      ║  Qanday lead      ║  Qanday ajoyib    ║             │
│  ║  ideal mijozingiz?║  yig'asiz?        ║  tajriba berasiz? ║             │
│  ║                   ║                   ║                   ║             │
│  ║  → Dream Buyer    ║  → HVCO           ║  → Delivery       ║             │
│  ║                   ║  → Landing Page   ║  → Experience     ║             │
│  ║                   ║                   ║                   ║             │
│  ╠═══════════════════╬═══════════════════╬═══════════════════╣             │
│  ║                   ║                   ║                   ║             │
│  ║  2. MESSAGE       ║  5. NURTURE LEADS ║  8. INCREASE CLV  ║             │
│  ║                   ║                   ║                   ║             │
│  ║  Qanday xabar     ║  Qanday ishonch   ║  Qanday takroriy  ║             │
│  ║  yuborasiz?       ║  qilasiz?         ║  sotuv qilasiz?   ║             │
│  ║                   ║                   ║                   ║             │
│  ║  → USP            ║  → Email          ║  → Upsell         ║             │
│  ║  → Copy           ║  → Chatbot        ║  → Cross-sell     ║             │
│  ║                   ║                   ║                   ║             │
│  ╠═══════════════════╬═══════════════════╬═══════════════════╣             │
│  ║                   ║                   ║                   ║             │
│  ║  3. MEDIA         ║  6. CONVERT SALES ║  9. REFERRALS     ║             │
│  ║                   ║                   ║                   ║             │
│  ║  Qaysi kanalda    ║  Qanday sotasiz?  ║  Qanday tavsiya   ║             │
│  ║  reklama qilasiz? ║                   ║  olasiz?          ║             │
│  ║                   ║                   ║                   ║             │
│  ║  → Instagram      ║  → Sales Process  ║  → Referral       ║             │
│  ║  → Telegram       ║  → Offer          ║  → Program        ║             │
│  ║  → Google Ads     ║  → Guarantee      ║  → Testimonials   ║             │
│  ║                   ║                   ║                   ║             │
│  ╚═══════════════════╩═══════════════════╩═══════════════════╝             │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### USP (Unique Selling Proposition)

Formula:

"[Target audience] uchun [product/service] — bu [unique benefit] 
chunki [reason why], [competitor] dan farqli ravishda [difference]"

Misol:

"Toshkentdagi startaplar uchun BiznesPilot — bu AI marketing 
maslahatchisi chunki 4 ta dunyo kitobidan metodologiya 
ishlatadi, oddiy CRM lardan farqli ravishda real-time 
AI tavsiyalar beradi"

### BiznesPilot da Qo’llanilishi

| Konsept | Modul | Funksiya |
| --- | --- | --- |
| 9-Square Canvas | Business Profile | Marketing plan template |
| USP | Business Profile | USP generator |
| Target Market | Dream Buyer | Avatar builder |
| Media | Marketing Analytics | Channel tracking |
| CLV | Sales Analytics | CLV calculator |

## 2.5 📚 Marketing 5.0 (Philip Kotler)

### Asosiy Konseptlar

┌─────────────────────────────────────────────────────────────────────────────┐
│                       MARKETING 5.0 KONSEPTLARI                             │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  1️⃣  SEGMENTS OF ONE                                                │   │
│  │                                                                      │   │
│  │  Har bir mijoz — alohida segment                                    │   │
│  │                                                                      │   │
│  │  • Personalized messaging                                           │   │
│  │  • Individual recommendations                                        │   │
│  │  • 1:1 communication                                                │   │
│  │                                                                      │   │
│  │  💡 BiznesPilot: AI Chatbot har bir mijozga individual javob        │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  2️⃣  DATA ECOSYSTEM                                                 │   │
│  │                                                                      │   │
│  │  Barcha ma'lumotlar bir joyda, bog'langan                           │   │
│  │                                                                      │   │
│  │  • Cross-channel data                                               │   │
│  │  • Customer 360° view                                               │   │
│  │  • Real-time analytics                                              │   │
│  │                                                                      │   │
│  │  💡 BiznesPilot: Unified dashboard, AmoCRM sync                     │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  3️⃣  PREDICTIVE MARKETING                                           │   │
│  │                                                                      │   │
│  │  Kelajakni bashorat qilish, proaktiv harakat                        │   │
│  │                                                                      │   │
│  │  • Churn prediction                                                 │   │
│  │  • Next purchase prediction                                         │   │
│  │  • Trend forecasting                                                │   │
│  │                                                                      │   │
│  │  💡 BiznesPilot: AI Insights — proaktiv tavsiyalar                  │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  4️⃣  AGILE MARKETING                                                │   │
│  │                                                                      │   │
│  │  Tez o'zgarish, tez moslashish                                      │   │
│  │                                                                      │   │
│  │  • Real-time alerts                                                 │   │
│  │  • Quick pivots                                                     │   │
│  │  • Test & learn                                                     │   │
│  │                                                                      │   │
│  │  💡 BiznesPilot: Real-time alerts, competitor monitoring            │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### Customer Journey Mapping

┌─────────────────────────────────────────────────────────────────────────────┐
│                        CUSTOMER JOURNEY                                     │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│   AWARENESS    CONSIDERATION    PURCHASE     RETENTION    ADVOCACY         │
│       │              │              │             │            │            │
│       ▼              ▼              ▼             ▼            ▼            │
│   ┌───────┐     ┌───────┐     ┌───────┐     ┌───────┐    ┌───────┐        │
│   │ Ads   │────▶│ HVCO  │────▶│ Offer │────▶│Support│───▶│Referral│       │
│   │Social │     │Website│     │Chatbot│     │Upsell │    │Review  │       │
│   │Content│     │Chatbot│     │Sales  │     │Email  │    │Program │       │
│   └───────┘     └───────┘     └───────┘     └───────┘    └───────┘        │
│       │              │              │             │            │            │
│       │              │              │             │            │            │
│  ─────┴──────────────┴──────────────┴─────────────┴────────────┴────────   │
│                                                                             │
│                    📊 BIZNESPILOT TRACKING                                  │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 2.6 Kitoblar → BiznesPilot Mapping

| Kitob | Konsept | BiznesPilot Modul | Funksiya |
| --- | --- | --- | --- |
| $100M Offers | Grand Slam Offer | Offer Builder | Value equation calculator |
| $100M Offers | Value Stack | Offer Builder | Stack editor |
| $100M Offers | Guarantees | Offer Builder | Guarantee templates |
| Sell Like Crazy | Dream Buyer | Dream Buyer | 9 ta savol wizard |
| Sell Like Crazy | Power 4% | Sales Analytics | Customer segmentation |
| Sell Like Crazy | HVCO | Offer Builder | Lead magnet generator |
| Sell Like Crazy | Magic Lantern | AI Chatbot | Sales funnel |
| 1-Page Marketing | 9-Square | Business Profile | Marketing canvas |
| 1-Page Marketing | USP | Business Profile | USP generator |
| 1-Page Marketing | CLV | Sales Analytics | CLV calculator |
| Marketing 5.0 | Segments of One | AI Chatbot | Personalization |
| Marketing 5.0 | Data Ecosystem | Dashboard | Unified analytics |
| Marketing 5.0 | Predictive | AI Insights | Proactive recommendations |
| Marketing 5.0 | Agile | Alerts | Real-time notifications |

# 3. ARXITEKTURA

## 3.1 Umumiy Arxitektura

┌─────────────────────────────────────────────────────────────────────────────┐
│                         BIZNESPILOT AI ARXITEKTURA                          │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│                              ┌─────────────┐                                │
│                              │   CLIENTS   │                                │
│                              └──────┬──────┘                                │
│                                     │                                       │
│            ┌────────────────────────┼────────────────────────┐             │
│            │                        │                        │             │
│            ▼                        ▼                        ▼             │
│     ┌─────────────┐          ┌─────────────┐          ┌─────────────┐      │
│     │ ADMIN PANEL │          │BUSINESS     │          │  CHATBOT    │      │
│     │   (Vue 3)   │          │PANEL (Vue3) │          │  Channels   │      │
│     │             │          │             │          │             │      │
│     │ • Users     │          │ • Dashboard │          │ • Telegram  │      │
│     │ • Businesses│          │ • Analytics │          │ • Instagram │      │
│     │ • Plans     │          │ • Chatbot   │          │ • Facebook  │      │
│     │ • Support   │          │ • Reports   │          │             │      │
│     └──────┬──────┘          └──────┬──────┘          └──────┬──────┘      │
│            │                        │                        │             │
│            └────────────────────────┼────────────────────────┘             │
│                                     │                                       │
│                                     ▼                                       │
│                   ┌─────────────────────────────────┐                      │
│                   │        NGINX / Load Balancer     │                      │
│                   └──────────────────┬──────────────┘                      │
│                                      │                                      │
│                                      ▼                                      │
│                   ┌─────────────────────────────────┐                      │
│                   │      LARAVEL 12 API SERVER      │                      │
│                   │                                 │                      │
│                   │  ┌───────────────────────────┐ │                      │
│                   │  │      API Controllers      │ │                      │
│                   │  ├───────────────────────────┤ │                      │
│                   │  │        Services           │ │                      │
│                   │  ├───────────────────────────┤ │                      │
│                   │  │         Models            │ │                      │
│                   │  └───────────────────────────┘ │                      │
│                   └──────────────────┬──────────────┘                      │
│                                      │                                      │
│         ┌────────────────────────────┼────────────────────────────┐        │
│         │                            │                            │        │
│         ▼                            ▼                            ▼        │
│  ┌─────────────┐            ┌─────────────┐            ┌─────────────┐     │
│  │   MySQL     │            │    Redis    │            │  Laravel    │     │
│  │  Database   │            │   Cache     │            │   Queue     │     │
│  │             │            │             │            │  (Horizon)  │     │
│  │ • Users     │            │ • Sessions  │            │             │     │
│  │ • Business  │            │ • Cache     │            │ • Jobs      │     │
│  │ • Leads     │            │ • Locks     │            │ • Events    │     │
│  │ • Orders    │            │ • Queues    │            │ • Webhooks  │     │
│  └─────────────┘            └─────────────┘            └─────────────┘     │
│                                                                             │
│  ════════════════════════════════════════════════════════════════════════  │
│                                                                             │
│                         TASHQI INTEGRATSIYALAR                             │
│                                                                             │
│  ┌────────┐ ┌────────┐ ┌────────┐ ┌────────┐ ┌────────┐ ┌────────┐        │
│  │AmoCRM │ │Telegram│ │  Insta │ │Facebook│ │ Claude │ │Click/  │        │
│  │  API  │ │Bot API │ │Graph AP│ │Messengr│ │  API   │ │Payme   │        │
│  └────────┘ └────────┘ └────────┘ └────────┘ └────────┘ └────────┘        │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 3.2 Multi-Tenant Arxitektura

┌─────────────────────────────────────────────────────────────────────────────┐
│                        MULTI-TENANT MODEL                                   │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│                    ┌─────────────────────────────┐                         │
│                    │        PLATFORM LEVEL       │                         │
│                    │                             │                         │
│                    │  • Admin Panel              │                         │
│                    │  • Subscription Plans       │                         │
│                    │  • Global Settings          │                         │
│                    │  • Platform Analytics       │                         │
│                    │  • Support System           │                         │
│                    └──────────────┬──────────────┘                         │
│                                   │                                        │
│         ┌─────────────────────────┼─────────────────────────┐             │
│         │                         │                         │             │
│         ▼                         ▼                         ▼             │
│  ┌─────────────┐           ┌─────────────┐           ┌─────────────┐      │
│  │   USER 1    │           │   USER 2    │           │   USER 3    │      │
│  │             │           │             │           │             │      │
│  │ Subscription│           │ Subscription│           │ Subscription│      │
│  │  STARTER    │           │   GROWTH    │           │    SCALE    │      │
│  └──────┬──────┘           └──────┬──────┘           └──────┬──────┘      │
│         │                         │                         │             │
│    ┌────┴────┐                    │                  ┌──────┴──────┐      │
│    │         │                    │                  │      │      │      │
│    ▼         ▼                    ▼                  ▼      ▼      ▼      │
│ ┌─────┐  ┌─────┐             ┌─────────┐          ┌───┐  ┌───┐  ┌───┐    │
│ │ Biz │  │ Biz │             │ Business│          │B1 │  │B2 │  │B3 │    │
│ │  1  │  │  2  │             │    1    │          │   │  │   │  │   │    │
│ └──┬──┘  └──┬──┘             └────┬────┘          └─┬─┘  └─┬─┘  └─┬─┘    │
│    │        │                     │                 │      │      │      │
│    ▼        ▼                     ▼                 ▼      ▼      ▼      │
│                                                                          │
│  ═══════════════════════════════════════════════════════════════════════ │
│                                                                          │
│                    HAR BIR BIZNES ALOHIDA:                               │
│                                                                          │
│    ┌─────────────────────────────────────────────────────────────────┐  │
│    │                                                                  │  │
│    │  📊 Analytics      → Faqat shu biznes metrikalari               │  │
│    │  👥 Customers      → Faqat shu biznes mijozlari                 │  │
│    │  📋 Leads          → Faqat shu biznes leadlari                  │  │
│    │  🤖 Chatbot        → Alohida bot konfiguratsiya                 │  │
│    │  🎯 Competitors    → Shu biznes raqobatchilari                  │  │
│    │  💡 AI Insights    → Personalized tavsiyalar                    │  │
│    │  📈 Reports        → Business-specific hisobotlar               │  │
│    │  🔗 AmoCRM         → Alohida integratsiya                       │  │
│    │                                                                  │  │
│    └─────────────────────────────────────────────────────────────────┘  │
│                                                                          │
└──────────────────────────────────────────────────────────────────────────┘

## 3.3 Data Isolation Strategy

| Qatlam | Mexanizm | Tavsif |
| --- | --- | --- |
| Database | Foreign Key + Index | Har bir jadvalda business_id |
| Query | Global Scope | Avtomatik filter by business_id |
| API | Middleware | Request da business_id tekshiruvi |
| Cache | Prefix | business_{id}:cache_key |
| Storage | Directory | /storage/businesses/{id}/ |
| Queue | Tag | Business-specific job processing |

## 3.4 Request Flow

┌─────────────────────────────────────────────────────────────────────────────┐
│                          REQUEST FLOW                                       │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│   ┌──────────┐                                                             │
│   │  Client  │                                                             │
│   │ (Vue 3)  │                                                             │
│   └────┬─────┘                                                             │
│        │                                                                    │
│        │ 1. HTTP Request + JWT Token                                       │
│        ▼                                                                    │
│   ┌──────────────────────────────────────────────────────────────┐        │
│   │                        NGINX                                  │        │
│   │                    (Rate Limiting)                            │        │
│   └────────────────────────┬─────────────────────────────────────┘        │
│                            │                                               │
│                            │ 2. Forward to Laravel                         │
│                            ▼                                               │
│   ┌──────────────────────────────────────────────────────────────┐        │
│   │                    LARAVEL MIDDLEWARE                         │        │
│   │                                                               │        │
│   │  ┌─────────────┐  ┌─────────────┐  ┌─────────────────────┐  │        │
│   │  │  Sanctum    │→ │  Verify     │→ │  Check Business     │  │        │
│   │  │  Auth       │  │  Subscription│  │  Access             │  │        │
│   │  └─────────────┘  └─────────────┘  └─────────────────────┘  │        │
│   │                                                               │        │
│   └────────────────────────┬─────────────────────────────────────┘        │
│                            │                                               │
│                            │ 3. Authorized Request                         │
│                            ▼                                               │
│   ┌──────────────────────────────────────────────────────────────┐        │
│   │                      CONTROLLER                               │        │
│   │                                                               │        │
│   │  4. Validate → 5. Process → 6. Response                      │        │
│   │                                                               │        │
│   └────────────────────────┬─────────────────────────────────────┘        │
│                            │                                               │
│         ┌──────────────────┼──────────────────┐                           │
│         │                  │                  │                           │
│         ▼                  ▼                  ▼                           │
│   ┌───────────┐     ┌───────────┐     ┌───────────┐                      │
│   │   MySQL   │     │   Redis   │     │   Queue   │                      │
│   │   (Data)  │     │  (Cache)  │     │  (Jobs)   │                      │
│   └───────────┘     └───────────┘     └───────────┘                      │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

# 4. TEXNOLOGIYA STACK

## 4.1 Backend Stack

| Texnologiya | Versiya | Maqsad | Nima uchun? |
| --- | --- | --- | --- |
| PHP | 8.3+ | Runtime | Performance, type safety |
| Laravel | 12.x | Framework | Ecosystem, eloquent, queues |
| MySQL | 8.0+ | Database | Reliability, JSON support |
| Redis | 7.x | Cache/Queue | Speed, pub/sub |
| Laravel Sanctum | 4.x | API Auth | SPA-friendly, token-based |
| Laravel Horizon | 5.x | Queue Monitor | Real-time job monitoring |
| Laravel Telescope | 5.x | Debug | Development debugging |
| Laravel Scout | 10.x | Search | Full-text search |
| Laravel Cashier | 15.x | Billing | Subscription management |
| Spatie Permission | 6.x | ACL | Role-based permissions |
| Spatie Media | 11.x | Files | Media management |
| Laravel Excel | 3.x | Export | Excel/CSV export |
| DomPDF | 2.x | PDF | Report generation |

## 4.2 Frontend Stack

| Texnologiya | Versiya | Maqsad | Nima uchun? |
| --- | --- | --- | --- |
| Vue.js | 3.4+ | Framework | Reactivity, composition API |
| Pinia | 2.x | State | Simple, TypeScript support |
| Vue Router | 4.x | Routing | SPA navigation |
| TailwindCSS | 3.x | Styling | Utility-first, fast |
| Headless UI | 1.x | Components | Accessible, unstyled |
| Chart.js | 4.x | Charts | Simple charts |
| ApexCharts | 3.x | Charts | Advanced charts |
| Vite | 5.x | Build | Fast HMR, ESM |
| Axios | 1.x | HTTP | Promise-based |
| VueUse | 10.x | Utils | Composition utilities |
| Day.js | 1.x | Dates | Lightweight dates |

## 4.3 Infrastructure

| Texnologiya | Maqsad |
| --- | --- |
| Docker | Containerization |
| Docker Compose | Local development |
| Nginx | Web server, reverse proxy |
| Supervisor | Process management |
| GitHub Actions | CI/CD pipeline |
| Sentry | Error tracking |
| Laravel Pulse | Performance monitoring |

## 4.4 Third-party Services

| Service | Maqsad | Pricing |
| --- | --- | --- |
| Claude API | AI responses | Pay per token |
| Telegram Bot API | Chatbot | Free |
| Instagram Graph API | DM, Analytics | Free |
| Facebook Messenger | Chatbot | Free |
| AmoCRM API | CRM sync | Free with AmoCRM |
| Click API | Payments | Per transaction |
| Payme API | Payments | Per transaction |
| Google Analytics | Website analytics | Free |

# 5. FOYDALANUVCHI TIZIMI

## 5.1 User Model

### users table

| Column | Type | Nullable | Default | Description |
| --- | --- | --- | --- | --- |
| id | BIGINT UNSIGNED | NO | AUTO | Primary key |
| uuid | UUID | NO | - | Public ID |
| first_name | VARCHAR(100) | NO | - | Ism |
| last_name | VARCHAR(100) | NO | - | Familiya |
| email | VARCHAR(255) | NO | - | Email (UNIQUE) |
| phone | VARCHAR(20) | YES | NULL | Telefon |
| avatar_url | VARCHAR(500) | YES | NULL | Rasm |
| password | VARCHAR(255) | NO | - | Parol (hashed) |
| email_verified_at | TIMESTAMP | YES | NULL | Email tasdiqlangan |
| phone_verified_at | TIMESTAMP | YES | NULL | Telefon tasdiqlangan |
| two_factor_enabled | BOOLEAN | NO | FALSE | 2FA |
| two_factor_secret | TEXT | YES | NULL | 2FA secret |
| role | ENUM | NO | ‘user’ | super_admin/admin/user |
| status | ENUM | NO | ‘active’ | active/suspended/banned |
| suspended_reason | TEXT | YES | NULL | Sabab |
| suspended_until | TIMESTAMP | YES | NULL | Muddat |
| language | VARCHAR(5) | NO | ‘uz’ | Til |
| timezone | VARCHAR(50) | NO | ‘Asia/Tashkent’ | TZ |
| notification_prefs | JSON | YES | NULL | Bildirishnomalar |
| last_login_at | TIMESTAMP | YES | NULL | Oxirgi kirish |
| last_login_ip | VARCHAR(45) | YES | NULL | IP |
| remember_token | VARCHAR(100) | YES | NULL | Token |
| created_at | TIMESTAMP | NO | CURRENT | Yaratilgan |
| updated_at | TIMESTAMP | NO | CURRENT | Yangilangan |
| deleted_at | TIMESTAMP | YES | NULL | O’chirilgan |

## 5.2 Platform Roles

| Role | Tavsif | Access |
| --- | --- | --- |
| super_admin | Platform owner | Everything |
| admin | Platform moderator | Users, businesses, support |
| user | Regular user | Own businesses only |

## 5.3 Business Member Roles

### business_users table (Pivot)

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED | Primary key |
| user_id | BIGINT UNSIGNED | FK → users |
| business_id | BIGINT UNSIGNED | FK → businesses |
| role | ENUM | owner/admin/manager/member/viewer |
| permissions | JSON | Custom permissions |
| invited_by | BIGINT UNSIGNED | FK → users |
| invited_at | TIMESTAMP | Invite time |
| accepted_at | TIMESTAMP | Accept time |
| status | ENUM | pending/active/revoked |
| created_at | TIMESTAMP | Created |

### Business Roles Matrix

| Permission | Owner | Admin | Manager | Member | Viewer |
| --- | --- | --- | --- | --- | --- |
| View dashboard | ✅ | ✅ | ✅ | ✅ | ✅ |
| View analytics | ✅ | ✅ | ✅ | ✅ | ✅ |
| Manage leads | ✅ | ✅ | ✅ | ✅ | ❌ |
| Manage customers | ✅ | ✅ | ✅ | ✅ | ❌ |
| Manage orders | ✅ | ✅ | ✅ | ❌ | ❌ |
| Manage chatbot | ✅ | ✅ | ✅ | ❌ | ❌ |
| View reports | ✅ | ✅ | ✅ | ✅ | ✅ |
| Generate reports | ✅ | ✅ | ✅ | ❌ | ❌ |
| Manage integrations | ✅ | ✅ | ❌ | ❌ | ❌ |
| Manage team | ✅ | ✅ | ❌ | ❌ | ❌ |
| Manage billing | ✅ | ❌ | ❌ | ❌ | ❌ |
| Delete business | ✅ | ❌ | ❌ | ❌ | ❌ |

## 5.4 Authentication Flows

### Registration Flow

┌─────────────────────────────────────────────────────────────────────────────┐
│                        RO'YXATDAN O'TISH FLOW                               │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  1️⃣  REGISTRATION FORM                                              │   │
│  │                                                                      │   │
│  │     • First name                                                    │   │
│  │     • Last name                                                     │   │
│  │     • Email                                                         │   │
│  │     • Phone (optional)                                              │   │
│  │     • Password                                                      │   │
│  │     • Password confirmation                                         │   │
│  │     • Terms acceptance                                              │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                     │                                       │
│                                     ▼                                       │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  2️⃣  EMAIL VERIFICATION                                             │   │
│  │                                                                      │   │
│  │     → Verification email sent                                       │   │
│  │     → User clicks link                                              │   │
│  │     → Email verified                                                │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                     │                                       │
│                                     ▼                                       │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  3️⃣  ONBOARDING WIZARD                                              │   │
│  │                                                                      │   │
│  │     Step 1: Business name                                           │   │
│  │     Step 2: Industry selection                                      │   │
│  │     Step 3: Business model (B2B/B2C)                               │   │
│  │     Step 4: Primary goal                                            │   │
│  │     Step 5: Team size                                               │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                     │                                       │
│                                     ▼                                       │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │  4️⃣  TRIAL STARTED                                                  │   │
│  │                                                                      │   │
│  │     → 7 kunlik bepul trial                                          │   │
│  │     → Tanlangan tarif xususiyatlari                                 │   │
│  │     → Dashboard ga yo'naltiriladi                                   │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

### Login Flow

┌─────────────────────────────────────────────────────────────────────────────┐
│                              LOGIN FLOW                                     │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────┐                                                       │
│  │  Login Form     │                                                       │
│  │  Email+Password │                                                       │
│  └────────┬────────┘                                                       │
│           │                                                                 │
│           ▼                                                                 │
│  ┌─────────────────┐     NO      ┌─────────────────┐                      │
│  │  Credentials    │────────────▶│  Error Message  │                      │
│  │  Valid?         │             │  "Invalid..."   │                      │
│  └────────┬────────┘             └─────────────────┘                      │
│           │ YES                                                            │
│           ▼                                                                 │
│  ┌─────────────────┐     YES     ┌─────────────────┐                      │
│  │  2FA Enabled?   │────────────▶│  Enter OTP Code │                      │
│  └────────┬────────┘             └────────┬────────┘                      │
│           │ NO                            │                                │
│           ▼                               ▼                                │
│  ┌─────────────────┐             ┌─────────────────┐                      │
│  │  Generate       │◀────────────│  Verify OTP     │                      │
│  │  Access Token   │             └─────────────────┘                      │
│  └────────┬────────┘                                                       │
│           │                                                                 │
│           ▼                                                                 │
│  ┌─────────────────┐     1      ┌─────────────────┐                       │
│  │  Count User     │────────────▶│  Go to Dashboard│                      │
│  │  Businesses     │             │  (auto-select)  │                      │
│  └────────┬────────┘             └─────────────────┘                      │
│           │ >1                                                             │
│           ▼                                                                 │
│  ┌─────────────────┐                                                       │
│  │  Business       │                                                       │
│  │  Selection      │                                                       │
│  └─────────────────┘                                                       │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

# 6. ADMIN PANEL

## 6.1 Admin Panel Overview

┌─────────────────────────────────────────────────────────────────────────────┐
│                            ADMIN PANEL                                       │
├───────────────────────┬─────────────────────────────────────────────────────┤
│                       │                                                     │
│   🏠 Dashboard        │  ┌─────────────────────────────────────────────┐   │
│                       │  │          PLATFORM OVERVIEW                   │   │
│   👥 Users            │  │                                             │   │
│      • All Users      │  │  ┌───────┐ ┌───────┐ ┌───────┐ ┌───────┐   │   │
│      • Admins         │  │  │Total  │ │Active │ │  MRR  │ │ Churn │   │   │
│      • Suspended      │  │  │Users  │ │Subscr │ │       │ │ Rate  │   │   │
│                       │  │  │ 2,345 │ │  567  │ │ $45K  │ │ 2.3%  │   │   │
│   🏢 Businesses       │  │  │ ↑12%  │ │ ↑8%   │ │ ↑23%  │ │ ↓0.5% │   │   │
│      • All            │  │  └───────┘ └───────┘ └───────┘ └───────┘   │   │
│      • Pending        │  │                                             │   │
│      • Flagged        │  │  ┌─────────────────────────────────────┐   │   │
│                       │  │  │        MRR GROWTH CHART             │   │   │
│   💳 Subscriptions    │  │  │  ████████████████████████████████   │   │   │
│      • Plans          │  │  │  ████████████████████████████████   │   │   │
│      • Active         │  │  └─────────────────────────────────────┘   │   │
│      • Trials         │  │                                             │   │
│      • Cancelled      │  │  ┌─────────────┐ ┌─────────────────────┐   │   │
│      • Invoices       │  │  │ PLAN DIST.  │ │  RECENT SIGNUPS     │   │   │
│                       │  │  │             │ │                     │   │   │
│   📊 Analytics        │  │  │ Starter:35% │ │  • ali@mail.uz      │   │   │
│      • Revenue        │  │  │ Growth: 45% │ │  • vali@company.uz  │   │   │
│      • Usage          │  │  │ Scale:  20% │ │  • soli@startup.uz  │   │   │
│      • Retention      │  │  │             │ │                     │   │   │
│                       │  │  └─────────────┘ └─────────────────────┘   │   │
│   💬 Support          │  │                                             │   │
│      • Tickets        │  │  ┌─────────────────────────────────────┐   │   │
│      • Open           │  │  │      RECENT ACTIVITY FEED          │   │   │
│      • Resolved       │  │  │                                     │   │   │
│                       │  │  │  🟢 User registered: ali@mail.uz   │   │   │
│   🔔 Notifications    │  │  │  💳 Payment received: $799         │   │   │
│                       │  │  │  🏢 Business created: "TechCo"     │   │   │
│   ⚙️ Settings         │  │  │  ⚠️ Ticket opened: #1234           │   │   │
│      • Platform       │  │  │                                     │   │   │
│      • Email          │  │  └─────────────────────────────────────┘   │   │
│      • Payments       │  │                                             │   │
│      • Integrations   │  └─────────────────────────────────────────────┘   │
│                       │                                                     │
└───────────────────────┴─────────────────────────────────────────────────────┘

## 6.2 Admin Panel Sections

### 6.2.1 Dashboard

| Widget | Ma’lumot | Period |
| --- | --- | --- |
| Total Users | Jami foydalanuvchilar + o’sish % | All time / This month |
| Active Subscriptions | Faol obunalar + o’sish % | Current |
| MRR | Monthly Recurring Revenue | This month |
| Churn Rate | Yo’qotish darajasi | Last 30 days |
| Revenue Chart | Line chart | Last 12 months |
| Plan Distribution | Pie chart | Current |
| Recent Signups | List | Last 10 |
| Activity Feed | Timeline | Real-time |

### 6.2.2 Users Management

| Funksiya | Tavsif |
| --- | --- |
| List | Filterlash, Qidirish, Saralash |
| View | To’liq profil, activity, bizneslari |
| Edit | Ma’lumotlarni tahrirlash |
| Status | Active, Suspend, Ban |
| Impersonate | User sifatida kirish |
| Reset Password | Parol tiklash link |
| Delete | Soft delete |
| Export | CSV/Excel |

### 6.2.3 Businesses Management

| Funksiya | Tavsif |
| --- | --- |
| List | Barcha bizneslar ro’yxati |
| Filter | Status, Plan, Industry, Date |
| View | Biznes tafsilotlari + analytics |
| Moderate | Flag, Approve, Reject |
| Subscription | Plan o’zgartirish |
| Activity | Biznes activity log |
| Export | CSV/Excel |

### 6.2.4 Subscriptions Management

| Bo’lim | Tavsif |
| --- | --- |
| Plans | CRUD for subscription plans |
| Features | Feature flags management |
| Pricing | Price configuration |
| Coupons | Promo code management |
| Active | Faol obunalar |
| Trials | Trial periodda |
| Cancelled | Bekor qilinganlar |
| Invoices | Barcha hisob-fakturalar |

### 6.2.5 Analytics

| Metrika | Formula | Tavsif |
| --- | --- | --- |
| MRR | Sum of monthly subscriptions | Monthly Recurring Revenue |
| ARR | MRR × 12 | Annual Recurring Revenue |
| ARPU | MRR / Active Users | Average Revenue Per User |
| Churn Rate | Churned / Total × 100 | Oylik yo’qotish |
| LTV | ARPU / Churn Rate | Customer Lifetime Value |
| CAC | Marketing Cost / New Users | Acquisition Cost |
| DAU/MAU | Daily/Monthly Active Users | Engagement |
| Retention | Week 1, 2, 4, 8, 12 | User retention cohorts |

### 6.2.6 Support

| Funksiya | Tavsif |
| --- | --- |
| Tickets | Support ticketlar |
| Priority | Low, Medium, High, Urgent |
| Status | Open, In Progress, Resolved, Closed |
| Assignment | Admin ga tayinlash |
| Response | Ticket ga javob |
| History | Ticket tarixi |
| SLA | Response time tracking |

### 6.2.7 Settings

| Bo’lim | Sozlamalar |
| --- | --- |
| Platform | Name, Logo, URL, Timezone |
| Registration | Open/Closed, Email verification, Trial days |
| Email | SMTP config, Templates |
| Payments | Click/Payme credentials |
| Integrations | Claude API key, Telegram token |
| Security | 2FA, Session timeout, Rate limits |
| Maintenance | Maintenance mode |

# 7. BUSINESS PANEL

## 7.1 Business Panel Overview

┌─────────────────────────────────────────────────────────────────────────────┐
│  🏢 BiznesPilot     [TechStartup ▼]    🔔 5    👤 Ali    ⚙️                │
├───────────────────────┬─────────────────────────────────────────────────────┤
│                       │                                                     │
│   🏠 Dashboard        │  ┌─────────────────────────────────────────────┐   │
│                       │  │            BUSINESS DASHBOARD                │   │
│   👤 Dream Buyer      │  │                                             │   │
│      • Avatars        │  │  ┌───────┐ ┌───────┐ ┌───────┐ ┌───────┐   │   │
│      • 9 Questions    │  │  │Revenue│ │ Leads │ │  CAC  │ │  ROI  │   │   │
│                       │  │  │ 45.2M │ │  127  │ │ 125K  │ │ 312%  │   │   │
│   📊 Marketing        │  │  │ ↑23%  │ │ ↑15%  │ │ ↓5%   │ │ ↑8%   │   │   │
│      • Channels       │  │  └───────┘ └───────┘ └───────┘ └───────┘   │   │
│      • Analytics      │  │                                             │   │
│      • Spend          │  │  ┌─────────────────────────────────────┐   │   │
│                       │  │  │      REVENUE vs MARKETING SPEND     │   │   │
│   💰 Sales            │  │  │  ████████ Revenue                   │   │   │
│      • Leads          │  │  │  ████     Spend                     │   │   │
│      • Customers      │  │  └─────────────────────────────────────┘   │   │
│      • Orders         │  │                                             │   │
│      • Funnel         │  │  ┌──────────────┐ ┌────────────────────┐   │   │
│      • KPIs           │  │  │SALES FUNNEL  │ │ CHANNEL PERFORMANCE│   │   │
│                       │  │  │              │ │                    │   │   │
│   🎯 Competitors      │  │  │ Awareness:100│ │ Instagram: 45%     │   │   │
│      • Tracking       │  │  │ Interest: 60 │ │ Telegram:  30%     │   │   │
│      • Activities     │  │  │ Consider: 35 │ │ Google:    15%     │   │   │
│                       │  │  │ Purchase: 12 │ │ Other:     10%     │   │   │
│   🎁 Offers           │  │  │              │ │                    │   │   │
│      • My Offers      │  │  └──────────────┘ └────────────────────┘   │   │
│      • Builder        │  │                                             │   │
│      • HVCOs          │  │  ┌─────────────────────────────────────┐   │   │
│                       │  │  │         AI INSIGHTS                  │   │   │
│   💡 AI Insights      │  │  │                                     │   │   │
│      • Recommendations│  │  │  🔴 Engagement 20% pasaydi — harakat│   │   │
│      • Strategy       │  │  │  🟡 Yangi segment aniqlandi        │   │   │
│      • Ask AI         │  │  │  🟢 Haftalik maqsadga erishdingiz  │   │   │
│                       │  │  │                                     │   │   │
│   🤖 Chatbot          │  │  └─────────────────────────────────────┘   │   │
│      • Conversations  │  │                                             │   │
│      • Templates      │  │  ┌─────────────────────────────────────┐   │   │
│      • Knowledge      │  │  │       CHATBOT STATS                  │   │   │
│      • Settings       │  │  │                                     │   │   │
│      • Stats          │  │  │  Conversations: 234  Leads: 45      │   │   │
│                       │  │  │  Response Rate: 98%  Conv Rate: 19% │   │   │
│   📈 Reports          │  │  │                                     │   │   │
│      • Dashboard      │  │  └─────────────────────────────────────┘   │   │
│      • Reports        │  │                                             │   │
│      • Goals          │  └─────────────────────────────────────────────┘   │
│      • Alerts         │                                                     │
│                       │                                                     │
│   🔗 Integrations     │                                                     │
│      • AmoCRM         │                                                     │
│      • Telegram       │                                                     │
│      • Instagram      │                                                     │
│      • Payments       │                                                     │
│                       │                                                     │
│   ⚙️ Settings         │                                                     │
│      • Business       │                                                     │
│      • Team           │                                                     │
│      • Subscription   │                                                     │
│      • API Keys       │                                                     │
│                       │                                                     │
└───────────────────────┴─────────────────────────────────────────────────────┘

## 7.2 Business Panel Sections Detail

### Dashboard Widgets

| Widget | Tavsif | Interaktivlik |
| --- | --- | --- |
| Revenue Card | Jami daromad + o’sish | Click → Sales detail |
| Leads Card | Yangi leadlar + o’sish | Click → Leads list |
| CAC Card | Customer Acquisition Cost | Click → Marketing spend |
| ROI Card | Return on Investment | Click → Analytics |
| Revenue Chart | Revenue vs Spend | Filter by period |
| Sales Funnel | Funnel visualization | Click → Stage detail |
| Channel Performance | Channel breakdown | Click → Channel |
| AI Insights | Top 3 recommendations | Click → Full list |
| Chatbot Stats | Key chatbot metrics | Click → Chatbot |
| Recent Leads | Last 5 leads | Click → Lead detail |
| Goals Progress | Active goals progress | Click → Goals |

### Navigation Structure

| Section | Pages | Funksiyalar |
| --- | --- | --- |
| Dream Buyer | List, Create, Edit | 9 ta savol wizard |
| Marketing | Channels, Analytics, Spend | Connect, Sync, Track |
| Sales | Leads, Customers, Orders, Funnel, KPIs | CRUD, Analytics |
| Competitors | List, Detail, Activities | Track, Alert |
| Offers | List, Builder, HVCOs | Create, Edit |
| AI Insights | Recommendations, Strategy, Ask | View, Action |
| Chatbot | Conversations, Templates, Knowledge, Settings | Manage, Respond |
| Reports | Dashboard, Reports, Goals, Alerts | View, Export |
| Integrations | AmoCRM, Telegram, Instagram, Payments | Connect, Configure |
| Settings | Business, Team, Subscription, API | Manage |

# 8. TARIF TIZIMI

## 8.1 Tariflar Umumiy Ko’rinishi

┌─────────────────────────────────────────────────────────────────────────────┐
│                          BIZNESPILOT TARIFLARI                              │
│                                                                             │
│                        🎁 7 KUNLIK BEPUL SINOV!                             │
│                                                                             │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│   ┌─────────────────┐   ┌─────────────────┐   ┌─────────────────┐          │
│   │                 │   │                 │   │                 │          │
│   │    STARTER      │   │     GROWTH      │   │      SCALE      │          │
│   │                 │   │                 │   │                 │          │
│   │    399,000      │   │    999,000      │   │   2,490,000     │          │
│   │    so'm/oy      │   │    so'm/oy      │   │    so'm/oy      │          │
│   │                 │   │   ⭐ POPULAR    │   │                 │          │
│   │                 │   │                 │   │                 │          │
│   ├─────────────────┤   ├─────────────────┤   ├─────────────────┤          │
│   │                 │   │                 │   │                 │          │
│   │ ✓ 2 biznes      │   │ ✓ 5 biznes      │   │ ✓ 10 biznes     │          │
│   │ ✓ 3 kanal       │   │ ✓ 10 kanal      │   │ ✓ Unlimited     │          │
│   │ ✓ 2 avatar      │   │ ✓ 5 avatar      │   │ ✓ Unlimited     │          │
│   │ ✓ 3 raqobatchi  │   │ ✓ 10 raqobatchi │   │ ✓ Unlimited     │          │
│   │ ✓ 3 team member │   │ ✓ 10 team       │   │ ✓ 25 team       │          │
│   │                 │   │                 │   │                 │          │
│   │ ✓ 1 chatbot     │   │ ✓ 3 chatbot     │   │ ✓ Unlimited     │          │
│   │ ✓ 1,000 msg/oy  │   │ ✓ 10,000 msg/oy │   │ ✓ Unlimited     │          │
│   │                 │   │                 │   │                 │          │
│   │ ✓ Basic AI      │   │ ✓ Full AI       │   │ ✓ Full AI+      │          │
│   │ ✗ AmoCRM        │   │ ✓ AmoCRM        │   │ ✓ AmoCRM        │          │
│   │                 │   │                 │   │ ✓ +5 biznes     │          │
│   │                 │   │                 │   │   qo'shish      │          │
│   │                 │   │                 │   │                 │          │
│   │ Email support   │   │ Priority        │   │ Dedicated       │          │
│   │ 48h response    │   │ support 12h     │   │ manager 4h      │          │
│   │                 │   │                 │   │                 │          │
│   │ [BOSHLASH]      │   │ [BOSHLASH]      │   │ [BOSHLASH]      │          │
│   │                 │   │                 │   │                 │          │
│   └─────────────────┘   └─────────────────┘   └─────────────────┘          │
│                                                                             │
│   ┌─────────────────────────────────────────────────────────────────────┐  │
│   │                         ENTERPRISE                                   │  │
│   │                                                                      │  │
│   │   Katta kompaniyalar va agentliklar uchun maxsus yechim             │  │
│   │                                                                      │  │
│   │   ✓ Unlimited everything          ✓ Custom integrations            │  │
│   │   ✓ White-label option            ✓ On-premise deployment          │  │
│   │   ✓ SLA guarantee                 ✓ Dedicated support team         │  │
│   │   ✓ Custom development            ✓ Training & onboarding          │  │
│   │                                                                      │  │
│   │                    [BOG'LANISH →]                                   │  │
│   │                                                                      │  │
│   └─────────────────────────────────────────────────────────────────────┘  │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 8.2 Tarif Xususiyatlari Matritsasi

### Asosiy Limitlar

| Xususiyat | Starter | Growth | Scale | Enterprise |
| --- | --- | --- | --- | --- |
| Bizneslar | 2 | 5 | 10 | Unlimited |
| Qo’shimcha biznes | ❌ | ❌ | +5 tagacha | Custom |
| Team a’zolari (per biz) | 3 | 10 | 25 | Unlimited |
| Marketing kanallar | 3 | 10 | Unlimited | Unlimited |
| Dream Buyer avatarlar | 2 | 5 | Unlimited | Unlimited |
| Raqobatchilar | 3 | 10 | Unlimited | Unlimited |
| Leadlar/oy | 500 | 2,000 | Unlimited | Unlimited |
| Chatbot kanallar | 1 | 3 | Unlimited | Unlimited |
| Chatbot xabarlar/oy | 1,000 | 10,000 | Unlimited | Unlimited |
| Data saqlash | 90 kun | 1 yil | 3 yil | Custom |
| API calls/kun | 500 | 5,000 | 50,000 | Unlimited |

### Funksiyalar

| Xususiyat | Starter | Growth | Scale | Enterprise |
| --- | --- | --- | --- | --- |
| Dashboard | ✅ | ✅ | ✅ | Custom |
| Marketing Analytics | Basic | Full | Full | Full+ |
| Sales Analytics | Basic | Full | Full | Full+ |
| Competitor Tracking | Basic | Full | Full | Full+ |
| Offer Builder | ✅ | ✅ | ✅ | ✅ |
| HVCO Generator | ✅ | ✅ | ✅ | ✅ |
| AI Insights | Basic | Full | Full | Custom AI |
| AI Chatbot | ✅ | ✅ | ✅ | ✅ |
| Claude AI Responses | Limited | Full | Unlimited | Custom |
| AmoCRM Integration | ❌ | ✅ | ✅ | ✅ |
| Custom Webhooks | ❌ | ✅ | ✅ | ✅ |
| API Access | Read | Full | Full | Full |
| Export (PDF/Excel) | ✅ | ✅ | ✅ | ✅ |
| White Label | ❌ | ❌ | ❌ | ✅ |

### Support

| Xususiyat | Starter | Growth | Scale | Enterprise |
| --- | --- | --- | --- | --- |
| Knowledge Base | ✅ | ✅ | ✅ | ✅ |
| Email Support | ✅ | ✅ | ✅ | ✅ |
| Chat Support | ❌ | ✅ | ✅ | ✅ |
| Phone Support | ❌ | ❌ | ✅ | ✅ |
| Response Time | 48h | 12h | 4h | 1h |
| Dedicated Manager | ❌ | ❌ | ✅ | ✅ |
| Onboarding | Self-service | Video guide | 1:1 call | On-site |
| Training | Videos | Videos | Live sessions | Custom |

## 8.3 Narxlash

### Asosiy Narxlar (UZS)

| Tarif | Oylik | Yillik (20% off) | Oyiga |
| --- | --- | --- | --- |
| Starter | 399,000 | 3,830,400 | 319,200 |
| Growth | 999,000 | 9,590,400 | 799,200 |
| Scale | 2,490,000 | 23,904,000 | 1,992,000 |
| Enterprise | Custom | Custom | Custom |

### Qo’shimcha Paketlar (Add-ons) — Faqat Scale

| Add-on | Narx (bir martalik) | Tavsif |
| --- | --- | --- |
| +5 Biznes | 990,000/oy | Scale tarifiga 5 ta qo’shimcha biznes |

### Trial Period

| Tarif | Trial | Shartlar |
| --- | --- | --- |
| Starter | 7 kun | To’liq funksionallik |
| Growth | 7 kun | To’liq funksionallik |
| Scale | 7 kun | To’liq funksionallik |
| Enterprise | 14 kun | Demo call kerak |

## 8.4 Subscription Database Tables

### subscription_plans table

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED | Primary key |
| name | VARCHAR(100) | Plan nomi |
| slug | VARCHAR(100) | URL slug (UNIQUE) |
| description | TEXT | Tavsif |
| price_monthly | DECIMAL(12,2) | Oylik narx |
| price_yearly | DECIMAL(12,2) | Yillik narx |
| currency | VARCHAR(3) | UZS |
| LIMITLAR |  |  |
| max_businesses | INT | Max bizneslar (-1 = unlimited) |
| max_additional_businesses | INT | Qo’shimcha biznes (Scale uchun) |
| max_team_members | INT | Max jamoa |
| max_channels | INT | Max kanallar |
| max_dream_buyers | INT | Max avatarlar |
| max_competitors | INT | Max raqobatchilar |
| max_leads_monthly | INT | Max leadlar |
| max_chatbot_channels | INT | Max chatbot |
| max_chatbot_messages_monthly | INT | Max xabarlar |
| data_retention_days | INT | Data saqlash |
| max_api_calls_daily | INT | API limit |
| FEATURES |  |  |
| features | JSON | Feature flags |
| STATUS |  |  |
| is_active | BOOLEAN | Faol |
| is_featured | BOOLEAN | Highlighted |
| sort_order | INT | Tartib |
| trial_days | INT | Trial davri |
| created_at | TIMESTAMP | Yaratilgan |
| updated_at | TIMESTAMP | Yangilangan |

### subscriptions table

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED | Primary key |
| user_id | BIGINT UNSIGNED | FK → users |
| plan_id | BIGINT UNSIGNED | FK → plans |
| status | ENUM | trialing/active/past_due/canceled/paused |
| billing_cycle | ENUM | monthly/yearly |
| trial_ends_at | TIMESTAMP | Trial tugashi |
| current_period_start | TIMESTAMP | Davr boshi |
| current_period_end | TIMESTAMP | Davr oxiri |
| canceled_at | TIMESTAMP | Bekor qilingan |
| ends_at | TIMESTAMP | Tugash |
| additional_businesses | INT | Qo’shimcha bizneslar (Scale) |
| payment_method | ENUM | click/payme/card |
| last_payment_at | TIMESTAMP | Oxirgi to’lov |
| next_payment_at | TIMESTAMP | Keyingi to’lov |
| metadata | JSON | Qo’shimcha |
| created_at | TIMESTAMP | Yaratilgan |
| updated_at | TIMESTAMP | Yangilangan |

### subscription_invoices table

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT UNSIGNED | Primary key |
| subscription_id | BIGINT UNSIGNED | FK |
| invoice_number | VARCHAR(50) | Raqam |
| subtotal | DECIMAL(12,2) | Summa |
| discount | DECIMAL(12,2) | Chegirma |
| tax | DECIMAL(12,2) | Soliq |
| total | DECIMAL(12,2) | Jami |
| status | ENUM | draft/pending/paid/failed/refunded |
| due_date | DATE | Muddat |
| paid_at | TIMESTAMP | To’langan |
| payment_method | ENUM | Usul |
| payment_id | VARCHAR(255) | Tashqi ID |
| pdf_url | VARCHAR(500) | PDF |
| created_at | TIMESTAMP | Yaratilgan |

# 9. 9 TA ASOSIY MODUL

## Modullar Diagrammasi

┌─────────────────────────────────────────────────────────────────────────────┐
│                          9 TA ASOSIY MODUL                                  │
├─────────────────────────────────────────────────────────────────────────────┤
│                                                                             │
│  ┌─────────────────────────────────────────────────────────────────────┐   │
│  │                                                                      │   │
│  │   ┌─────────┐   ┌─────────┐   ┌─────────┐                          │   │
│  │   │   1️⃣    │   │   2️⃣    │   │   3️⃣    │                          │   │
│  │   │ BIZNES  │   │ DREAM   │   │MARKETING│                          │   │
│  │   │ PROFIL  │   │ BUYER   │   │ANALYTICS│                          │   │
│  │   └────┬────┘   └────┬────┘   └────┬────┘                          │   │
│  │        │             │             │                                │   │
│  │        └─────────────┼─────────────┘                                │   │
│  │                      │                                              │   │
│  │                      ▼                                              │   │
│  │   ┌─────────┐   ┌─────────┐   ┌─────────┐                          │   │
│  │   │   4️⃣    │   │   5️⃣    │   │   6️⃣    │                          │   │
│  │   │ SALES   │◀──│COMPETITOR│──▶│ OFFER   │                          │   │
│  │   │ANALYTICS│   │  INTEL  │   │ BUILDER │                          │   │
│  │   └────┬────┘   └────┬────┘   └────┬────┘                          │   │
│  │        │             │             │                                │   │
│  │        └─────────────┼─────────────┘                                │   │
│  │                      │                                              │   │
│  │                      ▼                                              │   │
│  │   ┌─────────┐   ┌─────────┐   ┌─────────┐                          │   │
│  │   │   7️⃣    │   │   8️⃣    │   │   9️⃣    │                          │   │
│  │   │   AI    │◀──│REPORTING│──▶│ CHATBOT │                          │   │
│  │   │INSIGHTS │   │DASHBOARD│   │   AI    │                          │   │
│  │   └─────────┘   └─────────┘   └─────────┘                          │   │
│  │                                                                      │   │
│  └─────────────────────────────────────────────────────────────────────┘   │
│                                                                             │
└─────────────────────────────────────────────────────────────────────────────┘

## 9.1 MODUL 1: BIZNES PROFIL

### Maqsad

Biznes haqidagi barcha asosiy ma’lumotlarni saqlash.

### Ma’lumotlar

| Kategoriya | Maydonlar |
| --- | --- |
| Asosiy | name, legal_name, business_type, industry, sub_industry, business_model |
| Kontakt | phone, email, website, address, city, region |
| Branding | logo_url, description, tagline |
| Status | founded_date, employee_count, annual_revenue |
| USP | unique_selling_proposition, elevator_pitch |

### Database Tables

- businesses

- business_owners

- business_goals

- business_settings

## 9.2 MODUL 2: DREAM BUYER

### Maqsad

Sabri Suby ning 9 ta savoli asosida ideal mijoz avatarini yaratish.

### 9 ta Savol Strukturasi

| # | Savol | Ma’lumot turi | Fields |
| --- | --- | --- | --- |
| 1 | Qayerda vaqt o’tkazadi? | Online/Offline joylar | where_online, where_offline |
| 2 | Ma’lumot qayerdan oladi? | Manbalar | information_sources |
| 3 | Frustratsiyalari? | Og’riq nuqtalari | frustrations, challenges |
| 4 | Orzulari? | Maqsadlar | dreams, desired_outcome |
| 5 | Qo’rquvlari? | Xavotirlar | fears |
| 6 | Kommunikatsiya? | Kanal preferensi | preferred_channel |
| 7 | Til/Jargon? | Terminologiya | language_jargon |
| 8 | Kundalik hayot? | Lifestyle | day_in_life |
| 9 | Baxtlilik? | Muvaffaqiyat | happiness_factors |

### Database Tables

- dream_buyers

- dream_buyer_questions

## 9.3 MODUL 3: MARKETING ANALYTICS

### Maqsad

Barcha marketing kanallarini bir joyda kuzatish.

### Qo’llab-quvvatlanadigan Kanallar

| Kanal | API | Metrikalar |
| --- | --- | --- |
| Instagram | Graph API | Followers, Engagement, Reach, Stories, Reels |
| Telegram | Bot API | Members, Views, Engagement |
| Facebook | Marketing API | Reach, Engagement, Page likes |
| Google Ads | Ads API | Clicks, Impressions, Conversions, Cost |
| Website | GA4 API | Traffic, Bounce Rate, Conversions |
| TikTok | Marketing API | Views, Engagement |
| YouTube | Data API | Subscribers, Views |

### Asosiy Metrikalar

| Metrika | Formula |
| --- | --- |
| Engagement Rate | (Likes+Comments+Shares)/Followers×100 |
| CTR | Clicks/Impressions×100 |
| CPC | Cost/Clicks |
| CPM | Cost/Impressions×1000 |
| ROAS | Revenue/Ad Spend |
| Conversion Rate | Conversions/Clicks×100 |

### Database Tables

- marketing_channels

- instagram_metrics

- telegram_metrics

- google_ads_metrics

- website_metrics

- marketing_spends

## 9.4 MODUL 4: SALES ANALYTICS

### Maqsad

Sotuv statistikasi, mijozlar va KPIlarni boshqarish.

### Sales Funnel

| Stage | Tavsif | Conversion Target |
| --- | --- | --- |
| AWARENESS | Birinchi kontakt | 100% → 60% |
| INTEREST | Qiziqish bildirish | 60% → 35% |
| CONSIDERATION | Taqqoslash | 35% → 20% |
| INTENT | Sotib olish niyati | 20% → 12% |
| PURCHASE | Sotib olish | 12% → 8% |

### KPI Formulalar

| KPI | Formula | Target |
| --- | --- | --- |
| CAC | Marketing Spend / New Customers | ↓ Past |
| CLV | AOV × Frequency × Lifespan × Margin | ↑ Yuqori |
| LTV/CAC | CLV / CAC | > 3x |
| AOV | Revenue / Orders | ↑ Yuqori |
| ROAS | Revenue / Ad Spend | > 3x |
| ROI | (Revenue - Cost) / Cost × 100 | > 100% |
| Churn | Lost / Total × 100 | < 5% |

### Database Tables

- customers

- leads

- orders

- order_items

- sales_daily_stats

- monthly_kpis

## 9.5 MODUL 5: COMPETITOR INTELLIGENCE

### Maqsad

Raqobatchilarni avtomatik kuzatish va AI tahlil.

### Kuzatiladigan Ma’lumotlar

| Kategoriya | Ma’lumotlar |
| --- | --- |
| Profil | name, website, social handles |
| Metrikalar | followers, engagement, post frequency |
| Faoliyatlar | promotions, new products, price changes |
| SWOT | strengths, weaknesses, opportunities, threats |

### Alert Turlari

| Alert | Trigger |
| --- | --- |
| Follower Surge | >10% o’sish |
| New Campaign | Yangi aksiya |
| Price Change | Narx o’zgarishi |
| Viral Content | Yuqori engagement |

### Database Tables

- competitors

- competitor_metrics

- competitor_activities

## 9.6 MODUL 6: OFFER BUILDER

### Maqsad

Grand Slam Offer yaratish (Alex Hormozi metodologiyasi).

### Value Stack Komponenetlari

| Komponent | Tavsif |
| --- | --- |
| Core Offer | Asosiy mahsulot/xizmat |
| Bonus 1-3 | Qo’shimcha qiymatlar |
| Urgency | Vaqt cheklovi |
| Scarcity | Miqdor cheklovi |
| Guarantee | Risk reversal |

### HVCO Turlari

| Turi | Conversion Rate |
| --- | --- |
| Ebook | 15-25% |
| Checklist | 20-35% |
| Video Course | 25-40% |
| Webinar | 30-50% |
| Template | 25-40% |
| Quiz | 35-50% |
| Consultation | 40-60% |

### Database Tables

- offers

- offer_value_stacks

- offer_guarantees

- hvcos

## 9.7 MODUL 7: AI INSIGHTS & STRATEGY

### Maqsad

Claude AI yordamida marketing tavsiyalar.

### Insight Kategoriyalari

| Kategoriya | Trigger | Priority |
| --- | --- | --- |
| Content | Engagement o’zgarishi | Medium |
| Advertising | CPC/CTR o’zgarishi | High |
| Pricing | Raqobatchi narx o’zgarishi | High |
| Competitor | Raqobatchi faoliyati | Medium |
| Retention | Churn riski | Critical |
| Growth | Yangi imkoniyat | Low |
| Chatbot | Conversion past | Medium |

### Insight Priority Levels

| Priority | Rang | Response Time |
| --- | --- | --- |
| 🔴 Critical | Qizil | Darhol |
| 🟠 High | To’q sariq | 24h |
| 🟡 Medium | Sariq | 48h |
| 🟢 Low | Yashil | 1 hafta |

### Database Tables

- ai_insights

- ai_monthly_strategies

- ai_conversations

## 9.8 MODUL 8: REPORTING & DASHBOARD

### Maqsad

Real-time dashboard va hisobotlar.

### Dashboard Widgets

| Widget | Tavsif |
| --- | --- |
| KPI Cards | Revenue, Leads, CAC, ROI |
| Revenue Chart | Daromad grafigi |
| Funnel Chart | Sales funnel |
| Channel Stats | Kanal samaradorligi |
| AI Insights | Top tavsiyalar |
| Goals Progress | Maqsadlar |
| Recent Activity | Oxirgi faoliyatlar |

### Report Types

| Hisobot | Chastota |
| --- | --- |
| Daily Brief | Har kuni |
| Weekly Summary | Haftalik |
| Monthly Report | Oylik |
| Quarterly Review | Choraklik |

### Database Tables

- dashboard_settings

- saved_reports

- alerts

- goals

## 9.9 MODUL 9: AI SALES CHATBOT

### Maqsad

24/7 avtomatik sotuv chatboti.

### Qo’llab-quvvatlanadigan Kanallar

| Kanal | Funksiyalar |
| --- | --- |
| Telegram | Text, Buttons, Media, Payments |
| Instagram | DM, Story replies, Quick replies |
| Facebook | Messenger, Buttons, Templates |

### Sales Funnel Bosqichlari

| Bosqich | Bot Harakati |
| --- | --- |
| AWARENESS | Welcome, Menu |
| INTEREST | Product info, HVCO |
| CONSIDERATION | Pricing, FAQ, Testimonials |
| INTENT | Grand Slam Offer, Urgency |
| PURCHASE | Order / Handoff |
| POST_PURCHASE | Upsell, Referral |

### Intent Detection

| Intent | Keywords | Action |
| --- | --- | --- |
| GREETING | salom, hi | Welcome |
| PRODUCT | mahsulot, xizmat | Product info |
| PRICING | narx, qancha | Pricing |
| ORDER | buyurtma, olaman | Order flow |
| COMPLAINT | muammo, shikoyat | Handoff |
| HUMAN | operator, odam | Handoff |

### Database Tables

- chatbot_configs

- chatbot_conversations

- chatbot_messages

- chatbot_knowledge_base

- chatbot_templates

- chatbot_daily_stats

# 10. INTEGRATSIYALAR

## 10.1 Integratsiyalar Ro’yxati

| # | Integratsiya | API | Maqsad |
| --- | --- | --- | --- |
| 1 | AmoCRM | REST API v4 | CRM sync |
| 2 | Telegram | Bot API 7.0 | Chatbot |
| 3 | Instagram | Graph API v18.0 | DM, Analytics |
| 4 | Facebook | Messenger Platform | Chatbot |
| 5 | Claude AI | Anthropic API | AI responses |
| 6 | Click | SHOP-API | Payments |
| 7 | Payme | Merchant API | Payments |
| 8 | Google Analytics | GA4 API | Website analytics |
| 9 | Google Ads | Ads API | Ad analytics |

## 10.2 AmoCRM Integration

### Sync Entities

| Entity | Direction | Trigger |
| --- | --- | --- |
| Contacts ↔ Customers | Bi-directional | Real-time + Scheduled |
| Leads | Bi-directional | Real-time |
| Deals ↔ Orders | Bi-directional | Real-time |
| Notes | Bi-directional | Real-time |
| Tasks | → AmoCRM | On action |

### Field Mapping

| BiznesPilot | AmoCRM |
| --- | --- |
| Lead.name | Lead.name |
| Lead.phone | Contact.phone |
| Lead.source | Custom field |
| Lead.funnel_stage | Pipeline.status |
| Order.total | Lead.price |

### Webhooks

| Event | Endpoint |
| --- | --- |
| lead.add | /webhook/amocrm/lead/add |
| lead.update | /webhook/amocrm/lead/update |
| lead.status | /webhook/amocrm/lead/status |
| contact.add | /webhook/amocrm/contact/add |

### Database Tables

- amocrm_integrations

- amocrm_pipelines

- amocrm_sync_logs

- amocrm_field_mappings

## 10.3 Payment Integrations

### Click Integration

| Parameter | Value |
| --- | --- |
| API | SHOP-API |
| Webhook | /webhook/payment/click |
| Currency | UZS |
| Methods | prepare, complete |

### Payme Integration

| Parameter | Value |
| --- | --- |
| Protocol | JSON-RPC 2.0 |
| Webhook | /webhook/payment/payme |
| Currency | UZS (tiyin) |
| Methods | CheckPerformTransaction, CreateTransaction, PerformTransaction, CancelTransaction |

# 11. DATABASE SCHEMA

## 11.1 Database Tables Summary

### Core Tables (7)

| # | Table | Description |
| --- | --- | --- |
| 1 | users | Foydalanuvchilar |
| 2 | businesses | Bizneslar |
| 3 | business_users | Pivot |
| 4 | business_owners | Egalar |
| 5 | business_goals | Maqsadlar |
| 6 | business_settings | Sozlamalar |
| 7 | personal_access_tokens | API tokens |

### Module Tables (35+)

| Module | Tables |
| --- | --- |
| Dream Buyer | dream_buyers, dream_buyer_questions |
| Marketing | marketing_channels, instagram_metrics, telegram_metrics, google_ads_metrics, website_metrics, marketing_spends |
| Sales | customers, leads, orders, order_items, sales_daily_stats, monthly_kpis |
| Competitors | competitors, competitor_metrics, competitor_activities |
| Offers | offers, offer_value_stacks, offer_guarantees, hvcos |
| AI | ai_insights, ai_monthly_strategies, ai_conversations |
| Reporting | dashboard_settings, saved_reports, alerts, goals |
| Chatbot | chatbot_configs, chatbot_conversations, chatbot_messages, chatbot_knowledge_base, chatbot_templates, chatbot_daily_stats |

### Integration Tables (6)

| # | Table | Description |
| --- | --- | --- |
| 1 | amocrm_integrations | AmoCRM config |
| 2 | amocrm_pipelines | Pipelines |
| 3 | amocrm_sync_logs | Sync history |
| 4 | amocrm_field_mappings | Field mapping |
| 5 | webhook_logs | Webhook history |
| 6 | integration_errors | Error logs |

### Subscription Tables (5)

| # | Table | Description |
| --- | --- | --- |
| 1 | subscription_plans | Tariflar |
| 2 | subscriptions | Obunalar |
| 3 | subscription_invoices | Invoicelar |
| 4 | subscription_usages | Usage tracking |
| 5 | coupons | Promo kodlar |

### Admin Tables (4)

| # | Table | Description |
| --- | --- | --- |
| 1 | admin_activity_logs | Admin actions |
| 2 | platform_settings | Platform config |
| 3 | support_tickets | Tickets |
| 4 | support_ticket_messages | Messages |

Jami: 50+ jadval

# 12. API ENDPOINTS

## 12.1 API Structure

Base URL: https://api.biznespilot.uz/api/v1

Headers:
  Authorization: Bearer {token}
  Content-Type: application/json
  Accept: application/json
  X-Business-ID: {business_uuid} (for business endpoints)

## 12.2 Endpoints Summary

### Authentication (10)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/register | Register |
| POST | /auth/login | Login |
| POST | /auth/logout | Logout |
| POST | /auth/refresh | Refresh token |
| GET | /auth/me | Current user |
| POST | /auth/password/forgot | Forgot password |
| POST | /auth/password/reset | Reset password |
| POST | /auth/email/verify | Verify email |
| POST | /auth/2fa/enable | Enable 2FA |
| POST | /auth/2fa/verify | Verify 2FA |

### Users (8)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /users | List (admin) |
| GET | /users/{id} | Get user |
| PUT | /users/{id} | Update user |
| DELETE | /users/{id} | Delete user |
| GET | /users/{id}/businesses | User businesses |
| PUT | /users/{id}/status | Change status |
| POST | /users/{id}/impersonate | Impersonate |
| GET | /profile | Current profile |
| PUT | /profile | Update profile |

### Businesses (15)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /businesses | List |
| POST | /businesses | Create |
| GET | /businesses/{id} | Get |
| PUT | /businesses/{id} | Update |
| DELETE | /businesses/{id} | Delete |
| POST | /businesses/{id}/switch | Switch |
| GET | /businesses/{id}/team | Team |
| POST | /businesses/{id}/team/invite | Invite |
| PUT | /businesses/{id}/team/{userId} | Update role |
| DELETE | /businesses/{id}/team/{userId} | Remove |
| GET | /businesses/{id}/owners | Owners |
| POST | /businesses/{id}/owners | Add owner |
| GET | /businesses/{id}/goals | Goals |
| POST | /businesses/{id}/goals | Add goal |
| GET | /businesses/{id}/settings | Settings |
| PUT | /businesses/{id}/settings | Update settings |

### Subscriptions (12)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /plans | List plans |
| GET | /subscription | Current subscription |
| POST | /subscription/subscribe | Subscribe |
| POST | /subscription/change | Change plan |
| POST | /subscription/cancel | Cancel |
| POST | /subscription/resume | Resume |
| GET | /subscription/invoices | Invoices |
| GET | /subscription/invoices/{id} | Get invoice |
| GET | /subscription/invoices/{id}/pdf | Download PDF |
| POST | /subscription/apply-coupon | Apply coupon |
| GET | /subscription/usage | Usage stats |
| POST | /subscription/add-businesses | Add businesses (Scale) |

### Business Endpoints (per business)

Prefix: /b/{businessId}

#### Dream Buyer (6)

| Method | Endpoint |
| --- | --- |
| GET | /dream-buyers |
| POST | /dream-buyers |
| GET | /dream-buyers/{id} |
| PUT | /dream-buyers/{id} |
| DELETE | /dream-buyers/{id} |
| POST | /dream-buyers/{id}/questions |

#### Marketing (12)

| Method | Endpoint |
| --- | --- |
| GET | /channels |
| POST | /channels |
| GET | /channels/{id} |
| PUT | /channels/{id} |
| DELETE | /channels/{id} |
| POST | /channels/{id}/connect |
| POST | /channels/{id}/disconnect |
| POST | /channels/{id}/sync |
| GET | /channels/{id}/metrics |
| GET | /marketing/analytics |
| GET | /marketing/spend |
| POST | /marketing/spend |

#### Sales (20)

| Method | Endpoint |
| --- | --- |
| GET | /leads |
| POST | /leads |
| GET | /leads/{id} |
| PUT | /leads/{id} |
| DELETE | /leads/{id} |
| PUT | /leads/{id}/status |
| POST | /leads/{id}/convert |
| GET | /customers |
| POST | /customers |
| GET | /customers/{id} |
| PUT | /customers/{id} |
| DELETE | /customers/{id} |
| GET | /customers/{id}/orders |
| GET | /orders |
| POST | /orders |
| GET | /orders/{id} |
| PUT | /orders/{id} |
| DELETE | /orders/{id} |
| GET | /sales/stats |
| GET | /sales/kpis |
| GET | /sales/funnel |

#### Competitors (8)

| Method | Endpoint |
| --- | --- |
| GET | /competitors |
| POST | /competitors |
| GET | /competitors/{id} |
| PUT | /competitors/{id} |
| DELETE | /competitors/{id} |
| GET | /competitors/{id}/metrics |
| GET | /competitors/{id}/activities |
| POST | /competitors/{id}/activities/{actId}/respond |

#### Offers (12)

| Method | Endpoint |
| --- | --- |
| GET | /offers |
| POST | /offers |
| GET | /offers/{id} |
| PUT | /offers/{id} |
| DELETE | /offers/{id} |
| POST | /offers/{id}/value-stack |
| POST | /offers/{id}/guarantees |
| GET | /hvcos |
| POST | /hvcos |
| GET | /hvcos/{id} |
| PUT | /hvcos/{id} |
| DELETE | /hvcos/{id} |

#### AI Insights (6)

| Method | Endpoint |
| --- | --- |
| GET | /insights |
| GET | /insights/{id} |
| PUT | /insights/{id}/status |
| GET | /strategy/{month} |
| POST | /strategy/generate |
| POST | /ask-ai |

#### Chatbot (18)

| Method | Endpoint |
| --- | --- |
| GET | /chatbot/config |
| PUT | /chatbot/config |
| GET | /chatbot/conversations |
| GET | /chatbot/conversations/{id} |
| GET | /chatbot/conversations/{id}/messages |
| POST | /chatbot/conversations/{id}/send |
| POST | /chatbot/conversations/{id}/handoff |
| POST | /chatbot/conversations/{id}/close |
| GET | /chatbot/knowledge |
| POST | /chatbot/knowledge |
| PUT | /chatbot/knowledge/{id} |
| DELETE | /chatbot/knowledge/{id} |
| GET | /chatbot/templates |
| POST | /chatbot/templates |
| PUT | /chatbot/templates/{id} |
| DELETE | /chatbot/templates/{id} |
| GET | /chatbot/stats |
| GET | /chatbot/funnel |

#### Reports (10)

| Method | Endpoint |
| --- | --- |
| GET | /dashboard |
| GET | /dashboard/settings |
| PUT | /dashboard/settings |
| GET | /reports |
| POST | /reports/generate |
| GET | /reports/{id} |
| GET | /reports/{id}/download |
| GET | /alerts |
| PUT | /alerts/{id}/read |
| GET | /goals |
| POST | /goals |

#### Integrations (10)

| Method | Endpoint |
| --- | --- |
| GET | /amocrm |
| POST | /amocrm/connect |
| DELETE | /amocrm/disconnect |
| PUT | /amocrm/settings |
| GET | /amocrm/pipelines |
| POST | /amocrm/sync |
| GET | /amocrm/sync-logs |
| GET | /amocrm/field-mapping |
| PUT | /amocrm/field-mapping |

### Webhooks (6)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /webhook/telegram | Telegram |
| POST | /webhook/instagram | Instagram |
| POST | /webhook/facebook | Facebook |
| POST | /webhook/amocrm | AmoCRM |
| POST | /webhook/payment/click | Click |
| POST | /webhook/payment/payme | Payme |

### Admin (15)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /admin/dashboard | Dashboard |
| GET | /admin/users | All users |
| GET | /admin/businesses | All businesses |
| GET | /admin/subscriptions | All subscriptions |
| GET | /admin/invoices | All invoices |
| GET | /admin/analytics | Platform analytics |
| GET | /admin/revenue | Revenue stats |
| GET | /admin/support/tickets | Tickets |
| POST | /admin/support/tickets/{id}/reply | Reply |
| PUT | /admin/support/tickets/{id}/status | Status |
| GET | /admin/settings | Settings |
| PUT | /admin/settings | Update |
| GET | /admin/activity-log | Activity log |
| GET | /admin/plans | Plans |
| POST | /admin/plans | Create plan |
| PUT | /admin/plans/{id} | Update plan |

Jami: 150+ endpoint

# 13. XAVFSIZLIK

## 13.1 Authentication & Authorization

| Mexanizm | Tavsif |
| --- | --- |
| Laravel Sanctum | API token authentication |
| 2FA | Two-factor authentication (TOTP) |
| OAuth 2.0 | Third-party integrations |
| RBAC | Role-based access control |
| Policies | Resource-level authorization |

## 13.2 Data Protection

| Mexanizm | Tavsif |
| --- | --- |
| Encryption at Rest | Sensitive fields encrypted |
| HTTPS | TLS 1.3 for data in transit |
| Password Hashing | Bcrypt cost factor 12 |
| Input Validation | Laravel Form Requests |
| SQL Injection | Eloquent ORM, Prepared statements |
| XSS | Vue.js auto-escaping |
| CSRF | Laravel CSRF tokens |

## 13.3 Business Data Isolation

| Level | Mechanism |
| --- | --- |
| Database | business_id FK on all tables |
| API | Middleware business access check |
| Query | Global scopes auto-filter |
| Storage | Separate directories |
| Cache | business_{id}: prefix |

## 13.4 Rate Limiting

| Endpoint | Limit |
| --- | --- |
| Auth | 5/minute |
| API General | 60/minute |
| Webhooks | 100/minute |
| Admin | 30/minute |

## 13.5 Audit Logging

| Log Type | Data |
| --- | --- |
| Auth | Login, logout, failed attempts |
| Admin | All admin actions |
| API | All requests |
| Changes | Model CRUD operations |

# 14. DEPLOYMENT

## 14.1 Server Requirements

| Component | Minimum | Recommended |
| --- | --- | --- |
| CPU | 2 cores | 4+ cores |
| RAM | 4 GB | 8+ GB |
| Storage | 50 GB SSD | 100+ GB SSD |
| OS | Ubuntu 22.04 | Ubuntu 24.04 |

## 14.2 Software Stack

| Software | Version |
| --- | --- |
| Nginx | 1.24+ |
| PHP | 8.3+ |
| MySQL | 8.0+ |
| Redis | 7.0+ |
| Node.js | 20+ |
| Supervisor | Latest |
| Certbot | Latest |

## 14.3 Environment Configuration

APP_NAME=BiznesPilot
APP_ENV=production
APP_DEBUG=false
APP_URL=https://biznespilot.uz

DB_CONNECTION=mysql
DB_HOST=localhost
DB_DATABASE=biznespilot
DB_USERNAME=biznespilot
DB_PASSWORD=secure_password

REDIS_HOST=localhost
REDIS_PASSWORD=null
REDIS_PORT=6379

QUEUE_CONNECTION=redis
SESSION_DRIVER=redis
CACHE_DRIVER=redis

# Third-party
CLAUDE_API_KEY=sk-ant-xxx
TELEGRAM_BOT_TOKEN=xxx
CLICK_MERCHANT_ID=xxx
PAYME_MERCHANT_ID=xxx

# 15. ROADMAP

## 15.1 Development Phases

### Phase 1: Foundation (Hafta 1-4)

| Task | Priority |
| --- | --- |
| Auth system (Register, Login, 2FA) | 🔴 Critical |
| User management | 🔴 Critical |
| Business CRUD | 🔴 Critical |
| Multi-tenant setup | 🔴 Critical |
| Subscription & Billing | 🔴 Critical |
| Admin Panel (Basic) | 🟠 High |

### Phase 2: Core Modules (Hafta 5-8)

| Task | Priority |
| --- | --- |
| Business Profile | 🔴 Critical |
| Dream Buyer (9 Questions) | 🔴 Critical |
| Marketing Analytics (Instagram, Telegram) | 🔴 Critical |
| Basic Dashboard | 🔴 Critical |
| Sales Analytics (Leads, Customers, Orders) | 🟠 High |

### Phase 3: Advanced Modules (Hafta 9-12)

| Task | Priority |
| --- | --- |
| Competitor Intelligence | 🟠 High |
| Offer Builder | 🟠 High |
| AI Insights (Claude integration) | 🟠 High |
| Full Dashboard & Reports | 🟠 High |

### Phase 4: Chatbot & Integrations (Hafta 13-16)

| Task | Priority |
| --- | --- |
| Telegram Chatbot | 🔴 Critical |
| Instagram DM | 🟠 High |
| AmoCRM Integration | 🟠 High |
| Payment Integration (Click, Payme) | 🔴 Critical |

### Phase 5: Polish & Launch (Hafta 17-20)

| Task | Priority |
| --- | --- |
| Admin Panel (Full) | 🟠 High |
| Testing & Bug fixes | 🔴 Critical |
| Performance optimization | 🟠 High |
| Security audit | 🔴 Critical |
| Documentation | 🟡 Medium |
| Beta launch | 🔴 Critical |

### Phase 6: Post-launch (Hafta 21+)

| Task | Priority |
| --- | --- |
| Facebook Messenger | 🟡 Medium |
| Google Ads integration | 🟡 Medium |
| Mobile app (React Native) | 🟡 Medium |
| Advanced AI features | 🟡 Medium |
| White-label option | 🟢 Low |

# 📋 XULOSA

## Loyiha Statistikasi

| Metrika | Qiymat |
| --- | --- |
| Modullar | 9 ta |
| Database jadvallar | 50+ |
| API endpoints | 150+ |
| Integratsiyalar | 9 ta |
| Tarif rejalar | 4 ta (Starter, Growth, Scale, Enterprise) |
| Trial period | 7 kun |

## Texnologiyalar

| Qatlam | Texnologiya |
| --- | --- |
| Backend | Laravel 12, PHP 8.3 |
| Frontend | Vue 3, Pinia, TailwindCSS |
| Database | MySQL 8.0 |
| Cache | Redis 7.x |
| AI | Claude API |
| Payments | Click, Payme |

## Nazariy Asos

| Kitob | Konseptlar |
| --- | --- |
| $100M Offers | Grand Slam Offer, Value Equation |
| Sell Like Crazy | Dream Buyer 9 Questions, HVCO, Magic Lantern |
| 1-Page Marketing Plan | 9-Square Canvas, USP |
| Marketing 5.0 | Segments of One, Predictive Marketing |

Ushbu texnik topshiriq BiznesPilot AI platformasining to’liq spetsifikatsiyasini o’z ichiga oladi.

Document Version: 5.0 FINAL
Last Updated: 2024
Author: BiznesPilot Team